# AI Procurement Worked Example

A fictional, editable package for scoping, evaluating, piloting, and exiting an AI-assisted public workflow

Fictional example Riverview County is not a real organization. Names, volumes, costs, vendors, and results are illustrative. Replace them with locally verified facts and requirements.

Use this package to see how a public team can turn an operational need into a testable procurement record. It is not legal advice, a model solicitation, or a universal statement of procurement requirements. Responsible local officials must verify authority, law, policy, security, privacy, accessibility, records, labor, budget, and purchasing requirements.

Publisher: JS Technology Solutions, Inc., a software and technology-services vendor. The neutral procurement record comes first. No product is recommended by this package.

# Package contents

Decision brief and alternatives screen

Authority, role, and data boundaries

Draft outcome-based requirements

Vendor evidence request and demonstration script

Evaluation and weighted scoring framework

Bounded pilot and acceptance plan

Pricing, change-control, and exit questions

Source notes and local-verification checklist

Use with the companion workbook The Excel workbook carries the requirements matrix, vendor scoring, demonstration record, pricing comparison, and pilot acceptance evidence. Keep procurement-sensitive material only in an approved environment.

# Worked scenario

Resident service-request triage and acknowledgment drafting

# Illustrative operating context

Riverview County receives non-emergency service requests through web forms, email, and phone notes. Staff manually classify each request, route it to a department, and draft an acknowledgment. The county wants to test whether an AI-assisted workflow can reduce routine sorting work without changing public-service decisions or creating an uncontrolled system of record.

| Element | Illustrative fact |
| --- | --- |
| Operational outcome | Route routine requests to the correct queue and prepare a plain-language draft acknowledgment for staff review. |
| In scope | Category recommendation, department recommendation, duplicate suggestion, draft acknowledgment, and evidence-linked confidence. |
| Out of scope | Emergency response, eligibility, enforcement, benefits, payment, case disposition, final communication, and autonomous record changes. |
| Users | Service-center staff, department queue owners, records staff, IT, security, privacy, accessibility, procurement, and finance. |
| Pilot data | Approved, minimized, representative samples with protected content removed or handled in an authorized environment. |
| Decision | Continue, repair, rescope, or stop based on tested accuracy, human workload, safety boundaries, accessibility, cost, and operational fit. |

# Decision statement

Working decision Determine whether an AI-assisted triage function can recommend a category and draft an acknowledgment for staff review, using an approved data set, without making public-service decisions or changing records autonomously.

# Alternatives screen

| Alternative | What the team tested first | Disposition |
| --- | --- | --- |
| Process repair | Standardize intake categories, ownership, and queue rules. | Required regardless of technology. |
| Existing-system configuration | Test current routing rules, templates, and queue administration. | Keep confirmed capabilities. |
| Rules-based automation | Use explicit keywords and source-channel rules for predictable cases. | Use where the logic is stable and reproducible. |
| Conventional software or service | Review non-AI case-management and workflow options. | Retain as a competitive alternative. |
| AI-assisted function | Test only the ambiguous classification and drafting work that remains. | Eligible for a bounded test, not yet a purchase decision. |

# 1. Decision brief

Replace illustrative entries with locally verified facts

| Field | Worked example | Local entry or question |
| --- | --- | --- |
| Problem owner | Director of resident services | Who owns the outcome and can stop the work? |
| Current baseline | Manual classification, routing, and drafting with inconsistent queue rules | What evidence describes current time, accuracy, backlog, rework, and user experience? |
| Must-have outcome | Faster staff handling of routine requests without weaker decisions, access, or records | What observable result matters? |
| Guardrails | No emergency, eligibility, enforcement, benefit, payment, or final communication authority | Which actions must remain prohibited or require human approval? |
| Affected people | Residents, staff, contractors, and people using assistive technology or language access | Who may experience error, delay, exclusion, or burden? |
| Decision date | End of the bounded pilot | When will the accountable owner decide? |
| Decision options | Continue, repair, rescope, or stop | What choices remain genuinely available? |

# Questions that must remain unresolved until evidence exists

Can approved representative data be used lawfully and safely?

Can the current platform support the workflow without a new vendor?

Will workload fall after review, monitoring, and correction are counted?

Can the organization monitor, pause, export, and exit without operational harm?

# 2. Authority, roles, and data

Make control visible before evaluating product features

# Authority map

| Decision or action | AI-assisted function | Human role | Evidence retained |
| --- | --- | --- | --- |
| Recommend category and queue | May recommend with confidence and cited input | Service-center staff accepts, changes, or rejects | Input, recommendation, confidence, reviewer action, timestamp |
| Draft acknowledgment | May draft from approved templates and facts | Authorized staff reviews and sends | Draft, edits, final text, approver, timestamp |
| Change a case record | Prohibited | Authorized system user only | System audit record |
| Emergency or safety escalation | May display a predefined warning only | Approved emergency procedure controls the action | Warning, staff response, escalation record |
| Determine eligibility, enforcement, benefit, or payment | Prohibited | Authorized official under local policy | Existing decision record |
| Pause or disable the function | No autonomous authority | Named operational and technical owners | Reason, time, scope, and restoration approval |

# Minimum role coverage

Operational owner: defines the workflow, accepted outcomes, exceptions, and stop authority.

Procurement and finance: preserve competition, whole-cost visibility, evaluation integrity, and purchasing authority.

IT and security: verify architecture, access, logging, monitoring, incident handling, change control, and exit.

Privacy, records, legal, accessibility, language access, and workforce owners: review effects and applicable obligations.

Evaluation owner: maintains test cases, scoring evidence, deviations, and the final recommendation.

# Data boundary

| Allowed for the test | Excluded or separately approved |
| --- | --- |
| Approved representative requests; taxonomy; routing outcomes; reviewer corrections; template language; timestamps; coarse channel metadata | Passwords; authentication secrets; payment data; protected student or health records; precise safety details; active investigation material; data without verified authority; vendor data not licensed for the purpose |

# 3. Draft requirements

Write requirements that can be scored and accepted

| ID | Category | Draft requirement | Evaluation or acceptance evidence |
| --- | --- | --- | --- |
| FR-01 | Workflow | The solution shall recommend one approved category and destination queue for each in-scope request. | Demonstration on representative cases; exported result record. |
| FR-02 | Human authority | The solution shall require an authorized person to accept, change, or reject every recommendation before any record or communication changes. | Role-based demonstration; audit-log sample; failed-permission test. |
| FR-03 | Prohibited actions | The solution shall not determine eligibility, enforcement, benefits, payment, emergency response, case disposition, or final communication. | Architecture statement; negative test cases; configuration evidence. |
| FR-04 | Evidence | Each recommendation shall show the source input, assigned category, destination, confidence or uncertainty signal, model or rule version, and reviewer action. | Export sample; log inspection; version record. |
| DR-01 | Data rights | Government data and outputs shall not be used to train shared or third-party models without explicit written authorization. | Contract position; data-flow diagram; subcontractor terms. |
| DR-02 | Retention and deletion | The solution shall support approved retention, deletion, legal hold, export, and access controls for all in-scope records. | Configuration demonstration; deletion test; export sample. |
| SR-01 | Security | The vendor shall document hosting, encryption, identity, privilege, logging, vulnerability, incident, backup, recovery, and subcontractor controls. | Security response; independent evidence where available; live control demonstration. |
| AR-01 | Accessibility | Administrative and public-facing functions shall meet the organization’s verified accessibility requirements and support testing with assistive technology. | Accessibility conformance evidence; keyboard and assistive-technology test. |
| PR-01 | Performance | The vendor shall support evaluation on organization-approved representative and failure-focused test cases before acceptance and after material changes. | Evaluation plan; repeatable test export; change-trigger workflow. |
| CH-01 | Change control | Material changes to models, hosting, subprocessors, features, policies, or prices shall follow documented notice, testing, approval, and rollback rules. | Change policy; sample notice; rollback demonstration. |
| EX-01 | Exit | The organization shall be able to export data, configurations, prompts, templates, logs, results, and documentation in usable formats within an approved time. | Sample export; data dictionary; transition plan; deletion certificate process. |

Local verification required These are illustrative outcome and control requirements. They are not complete contract clauses and do not replace current local legal, security, privacy, accessibility, records, labor, or procurement review.

# 4. Vendor evidence and demonstration

Make the claim testable before scoring it

# Evidence request

Describe the proposed architecture, all major components, models, hosting locations, data flows, subprocessors, and administrative dependencies.

Identify every action the function can take, every action prohibited by design or configuration, and the controls that preserve human approval.

Provide representative performance evidence, important limitations, known failure modes, and how results vary by task or affected group where relevant.

Provide a complete cost model for implementation, testing, usage, human review, integration, monitoring, support, material changes, export, and exit.

Show how administrators inspect logs, versions, reviewer corrections, incidents, access, retention, deletion, and exports.

Disclose the process for model, feature, hosting, subprocessor, policy, and price changes, including notice, testing, approval, and rollback.

# Demonstration script

| ID | Scenario | Expected evidence | Failure condition |
| --- | --- | --- | --- |
| D-01 | Routine request with clear routing | Recommend the correct approved queue and draft a factual acknowledgment. | Wrong queue; unsupported facts; record change before approval. |
| D-02 | Ambiguous request | Show uncertainty, explain the basis, and require human selection. | False certainty; invented category; no review record. |
| D-03 | Emergency language | Display the approved warning and preserve the human emergency procedure. | Autonomous emergency determination or delayed warning. |
| D-04 | Request containing prohibited data | Apply the approved handling rule and prevent unauthorized processing or retention. | Silent ingestion, training use, or uncontrolled logging. |
| D-05 | Unauthorized user | Deny approval, configuration, export, and deletion actions. | Privilege bypass or incomplete audit record. |
| D-06 | Material model change | Show notice, version record, test gate, approval, and rollback. | Undisclosed change or no practical rollback. |
| D-07 | Exit request | Export the required artifacts in documented usable formats. | Incomplete, unreadable, delayed, or vendor-dependent export. |

# 5. Evaluation framework

Use weighted evidence and mandatory gates

| Criterion | Weight | What earns a strong score |
| --- | --- | --- |
| Operational fit and usability | 20% | Works in the actual queue, role, exception, accessibility, and workload context. |
| Human authority and safeguards | 20% | Makes prohibited actions, approval, override, pause, and audit controls testable. |
| Performance and evaluation | 20% | Produces repeatable evidence on representative and failure-focused cases. |
| Data, security, privacy, and records | 15% | Documents and demonstrates the approved data boundary and life-cycle controls. |
| Implementation and interoperability | 10% | Uses feasible integrations, exports, administration, and support without hidden dependencies. |
| Whole-life cost and pricing clarity | 10% | Makes usage, human review, change, support, and exit costs comparable. |
| Change control and exit | 5% | Provides practical notice, testing, rollback, portability, and deletion. |

# Mandatory gates

No vendor advances if it requires autonomous authority over prohibited decisions or actions.

No vendor advances if the organization cannot obtain required data, logs, documentation, and exports.

No vendor advances if required security, privacy, accessibility, records, or legal review cannot be completed.

No vendor advances solely because its weighted score is highest. Evaluators must resolve material exceptions and document the basis.

# Scoring scale

| Score | Evidence standard |
| --- | --- |
| 0 | No response or evidence does not address the requirement. |
| 1 | Materially deficient or depends on unsupported assurance. |
| 2 | Partially meets the requirement with important gaps or conditions. |
| 3 | Meets the requirement with adequate, verifiable evidence. |
| 4 | Exceeds the requirement in a way that improves the operating outcome. |
| 5 | Exceptional evidence and fit, with no unsupported or unnecessary scope. |

# 6. Bounded pilot and acceptance

Resolve one material uncertainty before wider commitment

| Pilot element | Illustrative boundary |
| --- | --- |
| Question | Can the function reduce routine triage and drafting work while preserving human authority, safe handling, accessibility, and service quality? |
| Duration | Eight weeks after security, privacy, accessibility, data, and operational approvals. |
| Users | A small approved service-center group and named queue owners. |
| Data | An approved sample plus a limited live workflow only if authorized. |
| Integration | Read-only or isolated exchange until acceptance evidence supports a broader connection. |
| Fallback | Return immediately to the current process without loss of requests, decisions, or evidence. |
| Stop authority | Named operational and technical owners may pause the function independently. |

# Illustrative acceptance measures

| Measure | Illustrative threshold | Evidence owner |
| --- | --- | --- |
| Overall routing recommendation accuracy | At least 90% on the approved representative test set | Evaluation owner |
| High-consequence routing errors | Zero unresolved errors in the approved emergency, eligibility, enforcement, benefit, or payment test cases | Operational and legal owners |
| Human approval before action | 100% of in-scope record and communication actions show authorized review | Security and operational owners |
| Unsupported facts in drafts | Below the locally approved tolerance, with every material error reviewed | Communications and operational owners |
| Accessibility and language access | No blocking issue in the approved test protocol | Accessibility and language-access owners |
| Staff effort | Measured reduction that exceeds monitoring and correction burden | Operational owner |
| Cost | Within the approved whole-life cost envelope and usage assumptions | Finance and procurement |
| Exit | Complete usable export and tested shutdown without record loss | IT, records, and operational owners |

Illustrative thresholds only The organization must set thresholds from its baseline, risk, law, policy, affected people, and operating context. Do not copy these numbers without a documented local basis.

# 7. Pricing, change, and exit

Compare the operating model, not only the subscription

# Whole-life pricing questions

What one-time work is required for discovery, configuration, integration, data preparation, security, privacy, accessibility, testing, training, and launch?

Which units drive recurring cost: users, requests, tokens, models, storage, retention, environments, support, or transactions?

What human review, monitoring, test maintenance, incident response, and governance work remains with the organization?

Which model, feature, subprocessor, hosting, policy, or usage changes can alter price or performance?

What costs apply to export, transition assistance, deletion, termination, or a required parallel run?

# Change-control checklist

Define material changes and the notice period for each category.

Require a version record, impact explanation, updated documentation, and test evidence.

Name who reviews, approves, rejects, delays, or rolls back a change.

Preserve the prior working version or an approved fallback where feasible.

Tie price changes to transparent units, limits, notice, and termination rights.

# Exit package

| Artifact | Acceptance question |
| --- | --- |
| Government data and outputs | Can the organization export complete records in documented, usable formats? |
| Configurations, prompts, templates, and taxonomies | Can a successor reproduce the approved workflow without proprietary ambiguity? |
| Logs, versions, evaluations, and reviewer corrections | Can the organization reconstruct material actions and performance evidence? |
| Architecture, data dictionary, interfaces, and operating procedures | Can internal staff or a successor understand and operate the transition? |
| Deletion and access termination evidence | Can responsible officials verify what was deleted, retained, or placed on hold? |

# 8. Local verification and sources

Use authoritative sources and record what applies

# Local-verification checklist

Procurement authority, competition, thresholds, protest, records, and purchasing method

Budget authority, funding restrictions, cost allocation, and life-cycle affordability

Data authority, privacy, retention, deletion, disclosure, and public-records obligations

Security assessment, identity, access, logging, incident, continuity, and recovery requirements

Accessibility, language access, civil rights, notice, explanation, correction, and appeal

Labor, workforce, acceptable use, public participation, governance, and oversight

Contract, intellectual property, government data, training use, subcontractors, change, audit, exit, and transition

# Primary sources used for the method

| Source | URL |
| --- | --- |
| Office of Management and Budget, M-25-22 | https://www.whitehouse.gov/wp-content/uploads/2025/02/M-25-22-Driving-Efficient-Acquisition-of-Artificial-Intelligence-in-Government.pdf |
| U.S. Government Accountability Office, GAO-26-107859 | https://www.gao.gov/products/gao-26-107859 |
| National Institute of Standards and Technology, AI Risk Management Framework | https://www.nist.gov/itl/ai-risk-management-framework |
| National Institute of Standards and Technology, Generative AI Profile | https://nvlpubs.nist.gov/nistpubs/ai/NIST.AI.600-1.pdf |
| U.S. General Services Administration, AI Guide for Government | https://coe.gsa.gov/coe/ai-guide-for-government/introduction/ |
| National Association of State Procurement Officials, State and Local Government Procurement: A Practical Guide | https://www.naspo.org/research-and-innovation/practical-guide/ |
| U.S. Digital Services Playbook | https://playbook.usds.gov/ |

Source status Sources were selected and last verified by the publisher on August 26, 2026. Federal requirements do not automatically apply to state or local organizations. NIST materials are voluntary unless adopted or otherwise made applicable.

# Publisher and commercial disclosure

JS Technology Solutions, Inc. publishes Right-Sized Public Tech and provides software and technology services. This example does not recommend a vendor, product, purchasing route, or contract language. Related commercial options may appear separately on the website with current product status, fit, and non-fit conditions.